## Slide 1
WATHIQ
Six-month roadmap
Monthly phases and planned activities
M1 - M6
PLANNING HORIZON
M1-M6 represent consecutive project months.
WATHIQ
M1
Destruction
Design and
specifications
Implementation
Unit testing
User testing
M2
Transfer
Design and
specifications
Implementation
Unit testing
User testing
M3
Selective transfer
Design and
specifications
Implementation
Unit testing
User testing
M4
Testing
System testing
Focus group testing
Load testing
Volume testing
M5
Enhancement and
issue resolution
UI enhancements
Change requests
Bug fixing
M6
Documentation
User manual
Admin manuals
System documentation
Operations
documentation

## Slide 2
وثيق
خارطة الطريق لستة أشهر
المراحل الشهرية والأنشطة المخططة
خطة من ستة أشهر
الإطار الزمني للخطة
تمثل الأشهر من الأول إلى السادس أشهر المشروع المتتالية.
وثيق
الشهر ١
الإتلاف
التصميم والمواصفات
التنفيذ
اختبار الوحدات
اختبار المستخدمين
الشهر ٢
النقل
التصميم والمواصفات
التنفيذ
اختبار الوحدات
اختبار المستخدمين
الشهر ٣
النقل الانتقائي
التصميم والمواصفات
التنفيذ
اختبار الوحدات
اختبار المستخدمين
الشهر ٤
الاختبارات
اختبار النظام
اختبار المجموعة البؤرية
اختبار الأحمال
اختبار حجم البيانات
الشهر ٥
التحسينات ومعالجة
المشكلات
تحسينات واجهة المستخدم
طلبات التغيير
إصلاح الأخطاء
الشهر ٦
التوثيق
دليل المستخدم
أدلة المسؤولين
توثيق النظام
توثيق العمليات التشغيلية